OPENCLAW

Board of Directors — Project Status Report

May 13, 2026  ·  Prepared by Phil Lisio  ·  CONFIDENTIAL

EXECUTIVE SUMMARY

OpenClaw is an AI-powered business intelligence platform delivering daily, citation-enforced monitoring briefs on China-related commercial and geopolitical developments. The platform is operational. It runs on a fully automated daily pipeline — retrieval, validation, and delivery — with zero manual intervention required per run.

The project has completed its core build phase and two infrastructure phases. It is currently in Phase C: activating persistent intelligence memory (Brain Lite) and preparing the client configuration layer required for the first paid pilot. Two of five Brain Lite stability confirmation runs are complete. The first paid pilot client engagement is targeted for approximately Month 3 from project start.

Claude CoWork — Anthropic's agentic AI — serves as the analytical and quality layer surrounding the production pipeline. It is structurally separated from live system execution. Integration of CoWork's direct VPS access is the primary open item before the pilot begins.

PROJECT STATUS AT A GLANCE

| Area | Status | Detail | Phase |
| --- | --- | --- | --- |
| Pipeline | ✓ COMPLETE | Daily automated delivery — 06:31 cron | Phase 6+ |
| Validator | ✓ COMPLETE | 0% citation fabrication rate | Phase 6+ |
| Brain Lite | ▶ ACTIVE | Run 2 of 5 confirmed (2026-05-12) | Phase C |
| CoWork Integration | ▶ ACTIVE | VPS direct access not yet configured | Phase C |
| Client Config | ▶ ACTIVE | Required before pilot activation | Phase C |
| Phase C | ▶ ACTIVE | Brain Lite + Client Config track | Phase C |
| First Paid Pilot | ○ UPCOMING | Target: ~Month 3 | Phase D |
| Full Platform | ○ UPCOMING | Target: Month 8–10 | Phase F |

COMPLETED PHASES

Phase 6 — Core Platform Build  ✓ COMPLETE (Jan – May 2026)

Phase 6 transformed OpenClaw from a prototype with unreliable output into a citation-enforced, deterministic intelligence pipeline. All eight sub-phases (6.1–6.8) are complete.

Locked citation architecture — agent cites source numbers; resolver maps to verified IDs; scrubber removes invalid citations before delivery

Uncited claim removal — any bullet without a verified citation is removed; delivery blocked if Executive Take runs empty

Citation substitution — result IDs replaced with human-readable publisher/date strings in delivered output; full traceability retained in logs

Conflict detection — three-tier classification (factual / directional / numeric) extracted per run and logged

Dual-provider retrieval — Brave and Baidu operational; Chinese-language sources present in every delivery

Numbered-source architecture (Phase 6.8) — eliminated citation fabrication; fabrication rate reduced from 48% to 0%

Phase A — Trust Gate  ✓ COMPLETE (May 6–11, 2026)

Five consecutive clean deliveries confirmed with GREEN validator PASS and 0% fabrication rate. Gate closed May 11, 2026 — operator confirmed. This gate is a non-negotiable prerequisite before any pilot client engagement.

| Run | Date | Validator | Fabrication | Status |
| --- | --- | --- | --- | --- |
| Run 1 | 2026-05-06 | GREEN PASS | 0% | ✓ |
| Run 2 | 2026-05-07 | GREEN PASS | 0% | ✓ |
| Run 3 | 2026-05-08 | GREEN PASS — 23/23 | 0% | ✓ |
| Run 4 | 2026-05-09 | GREEN PASS — 26/26 | 0% | ✓ |
| Run 5 | 2026-05-10 | GREEN PASS | 0% | ✓ |

Phase B — Infrastructure & Planning  ✓ COMPLETE (May 9–11, 2026)

All five Phase B deliverables completed and operator-approved before Brain Lite implementation began.

Step 2A — VPS documentation repository created; Git initialised; 21 system documents migrated; baseline commit verified restorable (commit f791138)

Step 2B — CoWork permission boundary configured; openclaw_cowork non-root user created (uid=999); read/write limits enforced structurally by filesystem permissions

Step 3 — client_config.yaml schema drafted and approved (client_config_china_monitor_001.yaml)

Step 4 — CoWork daily report template (11-field format) drafted and approved

Step 5 — Multi-client test harness design document approved (v1.1)

CURRENT PHASE

Phase C — Brain Lite & Client Configuration  ▶ ACTIVE (May 11 – present)

Phase C runs two parallel implementation tracks: Brain Lite (persistent intelligence memory) and client configuration (namespace isolation for multi-client operation). Both are independent and proceeding simultaneously.

Brain Lite — Persistent Intelligence Layer

Brain Lite is OpenClaw's first persistent memory subsystem. After each delivery, a post-run script writes a structured 14-field run summary (JSON) capturing topics covered, sources cited, conflicts flagged, and delivery health. An aggregator then compiles the last seven run summaries into a digest (capped at 1,200 tokens) injected into each subsequent agent run — giving the system awareness of recent coverage patterns.

| Run | Date | Trigger | Status |
| --- | --- | --- | --- |
| Run 1 | 2026-05-11 | Manual trigger | ✓ CONFIRMED |
| Run 2 | 2026-05-12 06:31 | Scheduled cron | ✓ CONFIRMED — 1,853 bytes |
| Run 3 | 2026-05-13 06:31 | Scheduled cron | PENDING — today |
| Run 4 | 2026-05-14 06:31 | Scheduled cron | PENDING |
| Run 5 | 2026-05-15 06:31 | Scheduled cron | PENDING |

Editorial Quality — T-04 Deployed

Advisory language calibration (T-04) was deployed this session. The agent prompt now explicitly prohibits imperative constructions ("must immediately", "urgently") and alarm-grade superlatives ("unprecedented", "crisis-level") unless directly supported by a cited source. Preferred framing: "Companies should review whether current frameworks account for..." Validation on next cron run.

Client Configuration — Pre-Activation Blocker

client_config_china_monitor_001.yaml has been drafted and approved but not yet deployed to the VPS. The Brain Lite digest injection block is dormant until the config is deployed and brain_context is set to true. Deployment is the next scheduled task after Brain Lite Run 5 is confirmed.

CLAUDE COWORK INTEGRATION

Claude CoWork (Anthropic's agentic AI assistant) is the analytical and quality layer surrounding the OpenClaw pipeline. It is structurally prevented from influencing live pipeline execution. Its three authorised functions are: interpret run outputs, recommend next steps within phase scope, and draft document updates for operator approval.

What CoWork Does Today

Post-run analysis — reviews Brain Lite confirmation markers, logs run status, identifies anomalies

Editorial quality — drafts and deploys agent prompt improvements (T-04 complete; T-05 through T-07 queued)

Document governance — maintains Daily Status, Issues Log, and Master Document Index each session; enforces archive protocol

Open Item — T-09: VPS Direct Access Not Yet Configured  ⚠ Phase D Blocker

The Execution Plan (Sections 10.2 and 10.3) specifies that CoWork should connect directly to the VPS as the openclaw_cowork non-root user, reading logs and validation artifacts without operator relay, and writing daily post-run reports automatically to /root/openclaw_cowork/reports/.

Current state: the openclaw_cowork user and filesystem permission boundary are in place (Step 2B, complete May 9). However, the SSH keypair has not been generated and CoWork has no credentials to authenticate to the VPS. Three structural safeguards (credentials isolation, git pre-commit hook, written access control sign-off) require verification before access is enabled. This is a hard prerequisite for Phase D.

Resolution: one Claude Code session to verify safeguards, generate SSH keypair, configure access, and test the daily report write.

UPCOMING PHASES

Phase D — Controlled Pilot  ○ UPCOMING (~Month 3)

Phase D is the first paid client engagement. Scope is deliberately narrow: one client, one topic focus, Lark delivery, operator review gate on every delivery for the first two weeks or ten deliveries.

Hard prerequisites before Phase D opens:

Brain Lite: 5 consecutive non-disruptive runs confirmed (Runs 3–5 pending)

Client config deployed to VPS; brain_context: true activated

CoWork VPS direct access operational; daily post-run report running (T-09)

Synthetic second client end-to-end test complete; zero cross-contamination confirmed

Minimum 5 consecutive successful internal deliveries before first external send

Pilot success criteria: ten consecutive successful external deliveries, client confirms value, operator satisfied with citation quality across all deliveries.

Phase E — Document Intelligence Lab  ○ UPCOMING (Months 3–7, Parallel)

An internal development track running in parallel with Phase D. Builds a document ingestion pipeline for generating cited reports against uploaded document corpora. Not client-facing until exit criteria (ten consecutive zero-uncited-claim internal test reports) are met and operator approval granted.

Phase F — Full Platform Integration  ○ UPCOMING (Months 8–10)

Integrates monitoring and document intelligence into a unified platform. Activates Brain Full (source reliability scoring, cross-run story tracking, semantic memory). Scales to five or more active clients simultaneously. Represents commercial launch of OpenClaw as a multi-client business intelligence platform.

KEY MILESTONES

|  | Milestone | Target / Date | Status |
| --- | --- | --- | --- |
| ✓ | Phase 6 complete | May 7, 2026 | ✓ COMPLETE |
| ✓ | First clean delivery to Lark | May 2, 2026 | ✓ COMPLETE |
| ✓ | Phase A trust gate closed | May 11, 2026 | ✓ COMPLETE |
| ✓ | Phase B infrastructure complete | May 11, 2026 | ✓ COMPLETE |
| ✓ | Brain Lite deployed to VPS | May 11, 2026 | ✓ COMPLETE |
| ✓ | Brain Lite Run 2 confirmed | May 12, 2026 | ✓ COMPLETE |
| ✓ | T-04 advisory language deployed | May 13, 2026 | ✓ COMPLETE |
| ▶ | Brain Lite Run 5 confirmed | May 15, 2026 | ▶ ACTIVE |
| ▶ | T-09: CoWork VPS access live | Next session | ▶ ACTIVE |
| ○ | brain_context: true activated | After Run 5 | ○ UPCOMING |
| ○ | Phase C gate closed | ~Late May 2026 | ○ UPCOMING |
| ○ | First external pilot delivery | ~Month 3 | ○ UPCOMING |
| ○ | First paid pilot confirmed | ~Month 3 | ○ UPCOMING |
| ○ | Full platform operational | ~Month 8–10 | ○ UPCOMING |

OPEN ITEMS & BLOCKERS

| Ref | Item | Detail | Priority |
| --- | --- | --- | --- |
| T-09 | CoWork VPS direct access | Phase D blocker — SSH keypair not configured; daily report not operational | HIGH |
| T-07 | LinkedIn Draft non-refresh | Identical output across consecutive runs despite differing content — agent prompt fix queued | MED |
| T-05 | Middle East content anchoring | Coverage not consistently tied to China linkage — Phase 7 editorial workstream | LOW |
| T-03 | Chinese-source diversity | Coverage improving but not yet consistently rich across all source categories | LOW |
| T-02 | Source authority calibration | Lower-authority sources cited alongside tier-1 without qualification | LOW |
| T-01 | Freshness signalling | Precision-window and recall-window content not distinguished in output | LOW |
| — | client_config VPS deployment | YAML approved; not yet deployed to /root/openclaw_docs/ on VPS | MED |
| — | Brain Lite Runs 3–5 | Daily cron confirmation pending May 13–15 | MED |

OpenClaw — Board Report  ·  May 13, 2026  ·  CONFIDENTIAL  ·  Prepared by Phil Lisio