CONFIDENTIAL — OPERATOR USE ONLY OPENCLAW Advisory Memorandum Project Status & Phase 7 Execution Roadmap

DATE: May 8, 2026 TO: OpenClaw Project Operator FROM: Claude CoWork REF: OPENCLAW-ADV-002

| System Status OPERATIONAL | Open Issues ZERO | Current Phase A → B | Fabrication Rate 0% |
| --- | --- | --- | --- |

1.  Executive Summary

OpenClaw has completed the full Phase 6 Soft Layer (Phases 6.1 through 6.8) as of May 7, 2026. The pipeline is operational, deterministic, and delivering cited intelligence to Lark on a daily automated schedule. All open issues are resolved. Agent citation fabrication has been eliminated — down from a 48% baseline to 0%. The system is ready to advance.

This memo sets out where the project stands, what has been built, and a simplified sequential roadmap through Phase 7 to first paid client and beyond. The roadmap has been linearised for a solo operator. There are no parallel tracks — each step is completed before the next begins.

The path to first revenue is approximately two months from today. The full platform — multi-client, document intelligence, Brain Full — is approximately eight to ten months out.

2.  Current System Status

| Date | May 8, 2026 |
| --- | --- |
| Phase | Phase 6 Soft Layer complete — Phase 7 entry pending |
| Last cron run | 2026-05-08 06:32 Shanghai — clean delivery confirmed |
| Validator | GREEN PASS — 23/23 citations matched |
| Fabrication rate | 0% (reduced from 48% baseline at Phase 6.3) |
| Open issues | None — Issues #43 and #44 both resolved |
| Providers | Brave + Baidu — both operational |
| Delivery | substitutions_made=23, missing_ids=0, HTTP 200 |

The 2026-05-08 delivery included 3 Executive Take bullets and 5 Advisory Layer bullets across 6 distinct publishers, including multiple Sina Finance and finance.sina.cn entries. Chinese-language sources are now surfacing reliably — the core deliverable of Phase 6.8.

3.  What Phase 6 Built

Phase 6 transformed OpenClaw from a prototype that occasionally delivered unreliable output into a citation-enforced, validator-gated, deterministic intelligence pipeline. The following are now in production:

•  Locked citation architecture — agent cites source numbers; resolver maps to verified result_ids; scrubber removes any invalid IDs before delivery.

•  Uncited claim removal — any bullet in Executive Take or Advisory Layer without a verified citation is removed; delivery blocked if Executive Take runs empty.

•  Citation substitution — result_id tokens replaced with human-readable publisher and date strings in delivered output; result_ids retained in logs for full traceability.

•  Conflict detection — three-tier classification (factual / directional / numeric) extracted per run, logged, and injected into delivery when present.

•  Dual-provider retrieval — Brave and Baidu both operational; Chinese-language sources verified in delivery.

•  Validator enforcement — every citation traced to a verified source before the delivery gate opens. No fabricated citation has reached a subscriber since Phase 6.8.

These capabilities are the foundation Phase 7 builds on. They do not need to be revisited. Phase 7 adds the intelligence layer, client configuration, and scale.

4.  Execution Roadmap — Sequential Steps

Ten steps, in order. No step begins until the previous one is confirmed complete and operator-approved. Steps 1–5 are planning and infrastructure — no pipeline changes. Steps 6–7 are the first real build work. Step 8 is the revenue milestone.

| 1 NEXT | Close Phase A Gate Passive — 2 days Monitor cron runs on 2026-05-09 and 2026-05-10. Three clean runs confirmed so far. Two more close the five-consecutive-run trust gate required before any pilot client engagement begins. |
| --- | --- |

| 2 NEXT | VPS Directory Structure 1 session Create /root/openclaw_docs/ and /root/openclaw_cowork/ on the VPS. Migrate all system documents. Initialise a git repository. No changes to runtime scripts or cron. |
| --- | --- |

| 3 UPCOMING | Client Config Schema 1 session Draft and approve client_config.yaml. The full field set is already defined in the Phase 7 plan. One review session to confirm. This also addresses the editorial quality items: topic focus, report template, and region scoping are all config fields. |
| --- | --- |

| 4 UPCOMING | CoWork Daily Report Format 1 session Approve the 11-field daily post-run report template. Once VPS access is configured this replaces the manual per-session analysis with an automated daily artifact written to /root/openclaw_cowork/reports/. |
| --- | --- |

| 5 UPCOMING | Multi-Client Test Harness Design 1 session Specify how a synthetic second client runs through the pipeline without touching the live client’s artifact namespace. Design document only — no implementation at this step. |
| --- | --- |

✓ Steps 1–5 complete: Phase B closed. Infrastructure ready for build phase. No pipeline changes made.

| 6 LATER | Brain Lite Implementation 2–3 weeks Build the run summary store (14-field JSON per delivery) and seven-day digest injection into the agent input, token-budgeted at 1,200 tokens. Confirm non-disruptive across five consecutive runs before advancing. |
| --- | --- |

| 7 LATER | Client Configuration Implementation 1–2 weeks Implement the config loader. Namespace all artifacts by client ID. Run a synthetic second client end-to-end. Confirm zero cross-client contamination across all artifact types before advancing. |
| --- | --- |

✓ Steps 6–7 complete: Phase C closed. System ready for first external client.

| 8 LATER | Controlled Pilot — First Paid Client 4–6 weeks One real client. China-focused monitoring brief. Operator review gate on every delivery for the first two weeks or ten deliveries. Ten consecutive clean external deliveries with client confirmation = first revenue. |
| --- | --- |

★ Step 8 complete: First Revenue. Target: approximately Month 3 from today (August 2026).

| 9 LATER | Document Intelligence Lab 3–4 months (after Step 8 stable) Internal development track only. Document ingestion, passage-level citation enforcement, document scrubber and validator. Not client-facing until ten consecutive zero-uncited-claim internal test reports are confirmed. |
| --- | --- |

| 10 LATER | Full Platform Month 8–10 Brain Full activation. Multi-client scaling. Document intelligence client-facing. Operator dashboard across all active clients. Commercial launch of OpenClaw as a multi-client business intelligence platform. |
| --- | --- |

★ Step 10 complete: Full Platform Operational. Target: approximately Month 8–10.

5.  Content Quality — Editorial Improvements Ahead

Phase 6 focused entirely on citation integrity and pipeline reliability. The pipeline now delivers what it claims. The next editorial layer — which begins at Step 3 and matures through Steps 6 and 7 — addresses the quality of what is delivered, not just the integrity of its citations.

•  Freshness signalling — distinguish 24-hour precision material from 7-day recall context. Addressable through report template and agent prompt at Step 3.

•  Source authority calibration — frame claims differently for official sources, established financial press, and platform/contributor content. Addressable through client config and scoring in Steps 6–7.

•  Chinese-source diversity — expand coverage across official, state media, financial press, and sector-specific Chinese outlets. Addressable through source expansion and client config.

•  Advisory language tone — match claim strength to the evidence base. Remove ‘must immediately’ and ‘unprecedented’ framing unless directly supported. Addressable through agent prompt at Step 6.

•  Middle East anchoring — Middle East coverage should connect to China exposure or China-linked conditions. Addressable through topic focus configuration at Step 3.

6.  Key Risks

| Risk | Mitigation | Level |
| --- | --- | --- |
| Brain Lite scope creep extends Phase C | Field set locked at 14 fields. Any addition requires a formal phase decision. | Medium |
| Multi-client artifact isolation failure | Isolation is a Phase C exit criterion. No real client goes live until confirmed clean. | High |
| Secrets exposed during VPS co-location | VPS Phase B gated on secrets isolation and filesystem permissions enforced structurally. | Medium |
| Operator review gate erodes under time pressure | Review gate is a protocol requirement. Lifting it requires a formal decision. | Medium |
| Document intelligence quality below standard | Phase E requires 10 consecutive zero-uncited-claim internal test reports before any client exposure. | Medium |

7.  Governing Rules — Unchanged Across All Phases

The following rules apply across every phase and cannot be changed by a phase-level decision. They require a formal revision to the Operating Protocol with operator approval.

•  The pipeline is deterministic. CoWork is not placed inside the live delivery pipeline under any circumstances.

•  Only one production layer may be modified at a time. All other work is held as proposals or design until operator approval.

•  No client onboarding begins before the Phase A five-consecutive-run gate is confirmed.

•  Client namespace isolation is a non-negotiable exit criterion for all multi-client phases.

•  Document intelligence is not client-facing until the document scrubber, validator, and ten-run exit criterion are all confirmed.

•  No document update takes effect without explicit operator approval.

8.  Immediate Actions

| Action 1 | Monitor 2026-05-09 and 2026-05-10 cron runs and share logs. Closes Phase A gate. |
| --- | --- |
| Action 2 | Run find command on VPS to verify scrubber_report.json path (T-06 — low urgency). |
| Action 3 | Approve this memo and confirm: proceed to Step 2 (VPS directory structure). |
| Action 4 | Update Operating Protocol phase lock to reflect current state once phase direction confirmed. |

This memo is advisory. No system changes, pipeline modifications, or phase advancements take effect without explicit operator approval.

OPENCLAW-ADV-002  |  Claude CoWork  |  May 8, 2026